## 1) Deconstruction (PASS 1)

Decision restatement: A decision will be made about a multi-step iteration process to take a prediction-market automatic trading bot from Project 1 (directory instantiation + research/testing) through promotion to a production-like environment and ultimately to self-servicing operations with ongoing governance and analysis, using the Project Directory Template and Compass OS workflow as the operating system for anti-context-erosion rigor. This must remain high-level (no tactical trading instructions), but institution-grade in governance and controls.

Ambiguities to resolve

- Scope ambiguity: “automatic trading bot” could imply discretionary research tooling vs autonomous execution with capital at risk. We will define phases with explicit “capital-at-risk” boundaries.

- Metric ambiguity: success could mean PnL, risk-adjusted returns, uptime, compliance posture, or all. We will define a balanced scorecard.

- Causal ambiguity: performance in prediction markets is non-stationary; backtests can mislead. We will treat “promotion” as evidence-gated, not performance-only.

- Authority ambiguity: who can approve promotion? We will map to roles (Model Owner/Validator, Risk/Control Owner, Ops Owner, etc.) per Compass OS.

Subproblems (5–7)

- P1: Define phase model (P1…PX) and what “promotion” and “self-servicing” mean for this bot.

- P2: Map each phase to directory artifacts (what must be filled/updated) using the template.

- P3: Define gates + evidence requirements for moving between phases using Compass OS gates (G0–G6) and “Frozen baselines.”

- P4: Define operating cadences (DIR, C4, integration review, retrieval drills) that prevent context erosion during parallel workstreams.

- P5: Define risk model / control spine appropriate for an automated trading system (high-level, tool-agnostic): change control, access control, incident response, monitoring/drift.

- P6: Provide an iteration plan (how to refine the process over time) using PDTP outputs (Problem Brief, Claims Ledger, Research Memo) and retrieval drills.

Knowledge loading (disciplines activated)

- Model risk governance & validation; software/infrastructure operations; security/privacy/compliance controls; experimental design & research provenance; financial risk management (high-level); organizational knowledge management / context-erosion mitigation; PDTP multi-pass reasoning.

## 2) Sub-solutions + Confidence (PASS 2)

### P1 — Phase model (Project 1 → Promotion → Self-servicing)

Phase definitions (high-level, capital-at-risk boundaries explicit)

P1 — Directory Instantiation + Charter (No trading)

- Goal: establish governance, scope, and constraints before any execution.

- Output: directory exists; owners assigned; initial ADR adopting Compass OS.

P2 — Research & Market Understanding (No trading or paper-only)

- Goal: hypotheses, market microstructure understanding, data provenance, and experiment rigor.

- Output: experiment logs + initial methodology; no production execution.

P3 — Prototype Strategy + Simulation Harness (Paper trading / sandbox)

- Goal: runnable prototype with reproducibility controls; simulation/backtest harness; initial risk constraints.

- Output: reproducible runs; baseline metrics; failure modes enumerated.

P4 — Controlled Test Execution (Test environment; limited blast radius)

- Goal: end-to-end system test with operational controls (monitoring, runbooks), still not “promoted.”

- Output: evidence pack for validation; incident drills; access controls.

P5 — Promotion Readiness (Pre-prod / prod-like)

- Goal: freeze baselines; complete validation report; approvals; change control; rollback.

- Output: “go/no-go” decision supported by evidence pointers.

P6 — Promoted Production Use (Capital at risk; governed)

- Goal: operate within defined risk appetite; monitor; respond; record incidents; manage changes via ADRs.

- Output: operational metrics + governance cadence.

P7 — Self-servicing + Continuous Governance (steady-state)

- Goal: system can be operated by someone other than the builder; ongoing monitoring/drift, periodic re-validation, continuous improvement.

- Output: quarterly retrieval drills; periodic validation refresh; archived superseded artifacts.

Confidence: 8/10

- Strong institutional pattern; exact number of phases can be compressed/expanded, but boundaries are robust.

### P2 — Artifact mapping: what to fill in the directory per phase

Use the template’s invariants: canonical index in Memory Bank, traceability chain, reproducibility, ADR discipline, staleness triggers.

P1 (Instantiation) — Minimum fill

- 00_ADMIN: README, Charter, Glossary, RACI, Communications Plan, Approvals Register placeholders.

- 03_DECISIONS: ADR-0001 “Adopt Directory Compass OS” (and define what counts as “major change”).

- 11_MEMORY_HANDOFF: Memory Bank initialized as canonical index.

P2 (Research)

- 05_RESEARCH_EXPERIMENTS: research questions, hypotheses, experiment records with data snapshot IDs + code refs.

- 03_DECISIONS: ADRs for key methodological choices (data sources, evaluation approach).

- 01_SPEC: initial requirements + risk appetite constraints (explicitly: what is prohibited/out-of-scope).

P3 (Prototype + simulation harness)

- 06_CODE_EXECUTION_REPRODUCIBILITY: run instructions, environments, dependency locks, data snapshots index, secrets handling.

- 02_ARCHITECTURE_DESIGN: execution architecture, interfaces/contracts, failure modes.

- 07_TEST_VALIDATION_EVIDENCE: test strategy + validation plan drafted early (evidence-first).

P4 (Controlled test execution)

- 10_INFRA_OPERATIONS: observability plan, runbooks, on-call, known issues, incident postmortem template ready.

- 09_SECURITY_PRIVACY_COMPLIANCE: access control matrix, control mapping skeleton (control → evidence).

- 07_TEST_VALIDATION_EVIDENCE: evidence capture begins; validation reports drafted.

P5 (Promotion readiness)

- Freeze baselines (spec/arch/interfaces) and link them from validation evidence (Frozen state).

- 08_MODEL_RISK_GOVERNANCE: model card, limitations, monitoring/drift plan, change control.

- 00_ADMIN: approvals register populated with evidence pointers.

P6–P7 (Production + self-servicing)

- 10_INFRA_OPERATIONS: incidents/postmortems, release/change notes, capacity planning.

- 09_SECURITY_PRIVACY_COMPLIANCE: ongoing control evidence refresh.

- 11_MEMORY_HANDOFF: context packs for handoffs; lessons learned; FAQ updated.

Confidence: 9/10

- Directly grounded in the template structure and operating rules.

### P3 — Gates + evidence requirements (promotion is evidence-gated, not vibe-gated)

Adopt Compass OS gates G0–G6 and require Frozen baselines + evidence pointers.

Gate alignment to phases

- P1 → P2: Pass G0 Intent Gate (Charter/Scope/Glossary/RACI frozen).

- P2 → P3: Pass G1 Spec Gate (requirements + acceptance criteria + NFRs frozen).

- P3 → P4: Pass G2 Architecture Gate (architecture + interfaces + failure modes + threat model reviewed/frozen).

- P4 → P5: Pass G4 Evidence Gate (test strategy + validation plan + evidence capture plan + control mapping coverage frozen).

- P5 → P6: Pass G6 Release/Change Gate (release baseline frozen + approvals register pointers + final validation report pointers).

- P6 steady-state: Maintain G5 Operational Gate posture continuously (operable by someone other than builder).

Evidence pack (high-level)

- Requirement mapping table: Req → test → result → evidence link (template already specifies this).

- Operational readiness: runbooks + rollback + monitoring active.

- Control mapping: controls mapped to evidence pointers.

Confidence: 8/10

- Strong governance structure; exact evidence content depends on internal policy, but the spine is stable.

### P4 — Cadences that prevent context erosion during parallel work

Use Compass OS ceremonies: daily execution sync, weekly DIR, weekly C4, biweekly integration review, quarterly retrieval drills.

Key anti-erosion mechanism: every ceremony produces written outputs (updated TODO/RID, health report, ADRs, updated contracts).

Confidence: 9/10

- This is explicitly defined in Compass OS and is the core “context rot” mitigation.

### P5 — Risk/control spine for an automated trading system (high-level)

Control themes (tool-agnostic)

- Change control: classify changes; major changes require ADR + re-validation triggers (template has CHANGE_CONTROL.md).

- Access control: least privilege for keys/secrets; access requests + access control matrix.

- Operational safety: runbooks, rollback, incident postmortems, known issues.

- Monitoring/drift: define monitored metrics, thresholds, alerting, response runbook, re-validation triggers.

- Evidence-first approvals: approvals register must point to evidence artifacts, not narrative.

Confidence: 7/10

- Institutionally standard; specifics (e.g., exact risk limits) are intentionally omitted to stay high-level and portable.

### P6 — Iteration plan using PDTP outputs + retrieval drills

PDTP recommends producing: Problem Brief, Subproblem Log, Claims Ledger, Final Research Memo.
Compass OS recommends quarterly retrieval drills and meta-ADRs for workflow changes.

Iteration loop

- Each phase ends with:

  - updated Memory Bank canonical links,

  - contradiction scan (what changed vs what we believe),

  - retrieval drill (scaled to milestone),

  - meta-ADR if workflow/template needs change.

Confidence: 8/10

- Strong method; depends on discipline and leadership enforcement.

## 3) Synthesis & Contradictions (PASS 3)

Cross-domain synthesis

- The directory template provides what to store (artifacts + evidence structure) , while Compass OS provides how to keep it alive (cadences, gates, telemetry, anti-shadow-doc rule) . PDTP provides how to think and iterate rigorously (multi-pass, confidence gradients, adversarial critique, claims ledger) .

- Promotion to production is safest when treated as a gate outcome (Frozen baselines + evidence pointers) rather than a performance milestone. This directly implements Compass OS “Frozen baselines at gates” and “Evidence-first governance.”

Contradiction scanning (tension points)

- Research agility vs production governance: research wants rapid iteration; governance wants stability. Resolution: separate phases and require Frozen baselines only at gates, not continuously.

- “Self-servicing” vs “model risk oversight”: self-servicing can drift into unreviewed changes. Resolution: change control + ADR discipline + re-validation triggers + quarterly retrieval drills.

- Performance metrics vs safety metrics: optimizing PnL can Goodhart operational safety. Resolution: balanced scorecard and explicit risk appetite constraints in spec.

## 4) Adversarial Critique & Defense (PASS 3)

Strongest attack (assume this plan fails): “This process will produce a beautiful directory but won’t prevent real-world failure: prediction markets are non-stationary; backtests mislead; the bot will degrade silently; operators will bypass documentation under time pressure; promotion will happen due to enthusiasm rather than evidence.”

Defense & reinforcement

- Narrow the claim: The workflow does not guarantee profitability; it guarantees traceability, reproducibility, and controlled promotion under uncertainty.

- Add guardrails: enforce evidence gate (G4) before any promotion readiness and release gate (G6) before capital-at-risk promotion.

- Operationalize “silent degradation” response: monitoring/drift plan must include thresholds + response runbooks + re-validation triggers (template explicitly requires this).

- Prevent bypass: anti-shadow-doc rule + DIR health checks + escalation ladder (gate freeze) are explicit enforcement mechanisms.

## 5) Final Integrated Answer — Multi-step iteration process (Project 1 → Promotion → Self-servicing)

### Project 1 — “Directory-first” foundation (Week 0–1)

- Instantiate directory + assign owners

  - Fill 00_ADMIN (Charter, RACI, Comms, Approvals Register placeholders).

  - Initialize Memory Bank as canonical index.

- Adopt Compass OS formally

  - ADR-0001: adopt Compass OS + define “major change.”

- Pass Gate G0 (Intent)

  - Freeze Charter/Scope/Glossary/RACI.

### Project 2 — Research program (Week 1–4; no capital at risk)

- Define research questions + hypotheses

  - Populate 05_RESEARCH_EXPERIMENTS with experiment records (data snapshot IDs, code refs, environment refs).

- Define requirements + risk appetite constraints

  - Populate 01_SPEC including prohibited use and constraints.

- Pass Gate G1 (Spec)

  - Freeze requirements + acceptance criteria + NFRs.

### Project 3 — Prototype + reproducible execution (Week 3–8; sandbox/paper)

- Build reproducible run capability

  - RUN_INSTRUCTIONS, ENVIRONMENTS, DEPENDENCY_LOCKS, DATA_SNAPSHOTS_INDEX, SECRETS_HANDLING.

- Document architecture + interfaces + failure modes

  - Execution architecture + interface contracts + resilience/failure modes.

- Pass Gate G2 (Architecture)

  - Freeze architecture baseline sufficient for parallel build.

### Project 4 — Evidence-first validation + controlled test ops (Week 6–12)

- Write validation plan before “results”

- TEST_STRATEGY + VALIDATION_PLAN + evidence capture requirements.

- Stand up operational scaffolding

- Observability plan, runbooks, on-call, rollback plan.

- Build control/evidence spine

- CONTROL_MAPPING: control → implementation artifact → evidence pointer → owner.

- Pass Gate G4 (Evidence)

- Freeze test strategy + validation plan + control mapping coverage.

### Project 5 — Promotion readiness (Week 10–16; pre-prod/prod-like)

- Complete model/system governance pack

- Model card, assumptions/limitations, monitoring/drift plan, change control.

- Produce validation report + evidence pointers

- Requirement mapping table: Req → test → result → evidence link.

- Approvals

- Approvals Register entries must point to evidence artifacts (not narrative).

- Pass Gate G6 (Release/Change)

- Freeze release baseline (spec/arch/interfaces) + final validation pointers + rollback readiness.

### Project 6 — Promoted production use (steady-state; capital at risk)

- Operate under governance

- Changes classified; major changes require ADR + re-validation triggers.

- Incident discipline

- Postmortems feed back into runbooks, monitoring plan, and ADR revisit triggers.

### Project 7 — Self-servicing with continued governance + analysis (ongoing)

- Cadence enforcement

- Daily execution sync; weekly DIR; weekly C4; biweekly integration review; quarterly retrieval drills.

- Context packs for every handoff

- New operator, ownership transfer, incident handoff, major pivot → Context Pack.

- PDTP-driven continuous improvement

- Maintain Claims Ledger + Research Memo updates; run adversarial reviews; update workflow via meta-ADRs.

- Archive discipline

- Superseded artifacts moved to ARCHIVE with rationale + pointers.

## 6) Self-Assessment (Weakest Point) (PASS 4)

- Quality score (1–10): 9/10

- Weakest point: I intentionally stayed high-level on trading-specific validation metrics and risk limits; those are institution/policy-specific and must be defined in 01_SPEC and 08_MODEL_RISK_GOVERNANCE for your environment.

- Top 3 residual risks

  - Non-stationarity/regime shifts causing silent performance decay (mitigate via monitoring/drift triggers + re-validation).

  - Shadow documentation under time pressure (mitigate via DIR + anti-shadow-doc rule + gate freezes).

  - Promotion pressure overriding evidence (mitigate by making G4/G6 non-bypassable and approvals evidence-linked).

- What would change my opinion (tests)

  - Retrieval drills show new operators cannot answer key questions quickly using only the directory → workflow needs simplification or stronger canonical indexing.

- Next iteration plan

  - Run a first end-to-end “paper promotion” (simulate G6 without real promotion) to test evidence pack completeness.

  - Add only the missing artifacts revealed by the retrieval drill scorecard.

  - Encode re-validation triggers explicitly in CHANGE_CONTROL and MONITORING_DRIFT_PLAN.